LYRA

Creative Studio

Feature Scope Document

Version 1.2  —  August 2026

Prepared for: Richard Unwin, Into The Wild Marketing

Status: Pre-build — awaiting validation of core product

v1.1: Higgsfield AI added as co-primary Phase 1 image platform

v1.2: OpenArt added to the platforms-considered list (section 3.2.4) — flagged for its native MCP server

lyraonline.ai

# 1. Executive Summary

Creative Studio is a planned add-on module for LYRA that enables agency users to generate brand-aligned visual assets — images in Phase 1, cinematic video and AI UGC spokesperson video in Phase 2 — directly from within the LYRA platform.

The module operates as a launcher and ingestion layer rather than a native generation engine. Users maintain their own subscriptions to specialist third-party creative platforms. LYRA connects to those platforms via API or deep link, injects Brand AI context to keep outputs on-brand, and ingests the finished asset directly into the LYRA Media Library — where it flows into the composer and calendar like any other media.

Why build this: Agencies currently context-switch between LYRA and separate creative tools for every asset they produce. Creative Studio eliminates that friction by making LYRA the single place where content is planned, created, published, and measured. It extends the LYRA value proposition from scheduling and response automation into the full content production cycle.

When to build this: Creative Studio is a post-launch add-on. It must not be built until the core LYRA product has been validated with paying users. This document is a planning and research artefact — not a build brief.

| Item | Detail |
| --- | --- |
| Product name | LYRA Creative Studio |
| Type | Paid add-on (à la carte, similar to LYRA Trend) |
| Phase 1 | AI image generation — Ideogram (primary) + Higgsfield (primary) + FLUX (secondary) |
| Phase 2 | AI video generation (cinematic/motion) + AI UGC/spokesperson video |
| Generation model | Launcher + ingestion — user holds third-party subscription; LYRA connects via API, injects brand context, ingests output to Media Library |
| Primary user | Agency account owner / agency admin |
| Output destination | LYRA Media Library → Composer → Calendar |
| Brand AI role | Injects style context into prompts (colours, tone, content themes). Configurable — does not hard-lock creative choices. |
| Higgsfield advantage | Users on Higgsfield for Phase 2a video generation get Phase 1 image generation at no additional platform cost — one subscription covers both. MCP integration already live. |
| Prerequisite | Media Library must be built first. Creative Studio writes to it. |

# 2. Architecture & Integration Model

## 2.1 How it works

Creative Studio does not generate content natively. The architecture is a four-step loop:

- Brand context injection: When a user opens Creative Studio, LYRA reads the active workspace Brand AI profile and assembles a style brief — brand colours, tone attributes, content themes, audience profile, and any active brand guidelines. This brief is used to pre-populate or suggest the generation prompt.

- Platform launch: The user selects a connected creative platform (Ideogram, Higgsfield, FLUX, etc.), authenticates with their own subscription credentials, and LYRA opens the generation interface — either embedded via API or via the platform with the prompt pre-loaded.

- Generation: The user generates the asset on the third-party platform using their own subscription credits. LYRA does not pay for or proxy the generation — the user holds the subscription and consumes their own credits.

- Ingestion: Once the asset is complete, LYRA fetches it via API (or the user confirms via a return callback), stores it in S3 under the workspace Media Library, applies an AI topic tag, and makes it available in the composer and schedule review.

## 2.2 What LYRA builds vs. what the user supplies

| LYRA builds | User supplies |
| --- | --- |
| Creative Studio UI within the LYRA dashboard | Subscription to chosen third-party platform(s) |
| API integrations with each connected platform | API credentials / OAuth token for their subscription |
| Brand AI context assembly and prompt injection | Generation credits (consumed on their own subscription) |
| Asset ingestion pipeline → Media Library | Creative direction — the final prompt and output approval |
| Media Library browser and asset management |  |
| Composer integration (pick from Media Library) |  |

## 2.3 Higgsfield: the dual-role platform advantage

Higgsfield is uniquely positioned across Creative Studio phases. Users who subscribe to Higgsfield for Phase 2a cinematic video generation automatically gain access to Higgsfield's image models (Nano Banana Pro, Seedream 4.5/5 lite, GPT Image 2, Cinema Studio Image 2.5) under the same subscription. This means:

- Agencies on Higgsfield's Plus plan ($34–49/mo) get both video and image generation from one subscription

- LYRA's MCP integration with Higgsfield is already live — the lowest-friction integration of any platform in Creative Studio

- No additional API authentication infrastructure is required for Higgsfield image generation beyond what Phase 2a already establishes

- This creates a natural upsell path: Phase 1 users who add Phase 2a automatically expand their image capability at no extra platform cost

## 2.4 Prerequisite: Media Library

Creative Studio writes all generated assets to the LYRA Media Library. The Media Library (S3 media browser inside LYRA — upload once, reuse across posts, AI topic tagging, media picker in composer and schedule review) is a separate wishlist item that must be built first. Creative Studio cannot ship without it.

Spec reference: 2026-05-19-ai-content-schedule-design.md section 3.

# 3. Phase 1: AI Image Generation

## 3.1 Use cases for LYRA agencies

The primary image generation use cases for social media agencies using LYRA are:

- Social post hero images and background graphics

- Ad creative — static image variants for Meta and LinkedIn

- Branded content tiles — quote cards, tip posts, announcement graphics

- Blog and article featured images

- Profile banners, cover photos, and platform header graphics

- Photorealistic product and lifestyle shots

- AI portrait and spokesperson imagery for brands without photography budgets

Phase 1 launches with three connected platforms: Ideogram and Higgsfield as co-primaries with distinct and complementary strengths, and FLUX as a secondary option for users who need pure photorealism without a Higgsfield subscription.

## 3.2 Platform evaluations

### 3.2.1 Ideogram — Co-Primary

Overview

Ideogram is purpose-built for AI image generation with accurate, legible text rendering — the category leader for typography within images. Founded by ex-Google Brain researchers in Toronto, it has raised $96.5M ($16.5M seed from a16z, $80M Series A in February 2024). Ideogram 3.0 is the current model as of 2026.

Primary strength: text rendering and graphic design

Ideogram's defining capability is rendering specific, accurate, readable text inside generated images — a weakness every other AI image tool struggles with. For social media agencies producing quote cards, announcement graphics, poster-style content, and any asset with a headline or tagline baked in, Ideogram is in a category of one.

Strengths for LYRA agencies

- Best-in-class text rendering — quotes text in prompts accurately. Critical for social graphics, ad creative, and quote cards.

- Custom colour palette tool — specify exact hex values to match brand identity. Maps directly to Brand AI colour data.

- Style reference — upload a brand image and all outputs inherit its aesthetic.

- Character consistency — consistent character across multiple generations from a single reference image.

- Strong prompt adherence — follows detailed brand briefs reliably.

- Batch generation via CSV upload — useful for generating multiple variants programmatically.

- Clean commercial licence on all paid plans — full rights for client deliverables.

- Direct REST API with clear documentation.

Weaknesses

- Photorealism is not its primary strength — Higgsfield and FLUX outperform it for pure photographic quality.

- Priority credits expire monthly — unused allocation is lost at billing cycle end.

- Confusing dual credit system (priority vs. slow) — generation speed depends on credit type.

Pricing (June 2026)

| Plan | Monthly | Annual | API access |
| --- | --- | --- | --- |
| Free | $0 | $0 | No |
| Plus | $20/mo | $15/mo | Yes |
| Pro | $42/mo | $30/mo | Yes |
| API (per image) | ~$0.03–0.09 | Volume discounts | Direct |

LYRA integration rating

| Dimension | Score | Notes |
| --- | --- | --- |
| API availability | 5/5 ★★★★★ | Direct REST API, well-documented |
| Text rendering | 5/5 ★★★★★ | Category leader — no other tool matches this reliably |
| Brand alignment fit | 5/5 ★★★★★ | Custom palette + style reference = ideal Brand AI hook |
| Output quality (graphics) | 5/5 ★★★★★ | Excellent for social graphics, quote cards, ad creative |
| Output quality (photorealism) | 3/5 ★★★☆☆ | Adequate but not the primary use case for Ideogram |
| Commercial licence | 5/5 ★★★★★ | All paid plans include full commercial rights |
| Price / value for agencies | 5/5 ★★★★★ | $15–20/mo is negligible for agency workflows |
| Overall fit for Phase 1 | 5/5 ★★★★★ | Co-primary — best platform for text-heavy social graphics |

### 3.2.2 Higgsfield AI — Co-Primary

Overview

Higgsfield is best known as a cinematic AI video platform (Phase 2a), but its image generation suite is a serious contender in its own right. The platform currently offers multiple image models under a single subscription: Nano Banana Pro (flagship, 4K photorealism), Seedream 4.5 and 5 lite, GPT Image 2, and Cinema Studio Image 2.5 (cinematic portrait quality). For LYRA agencies already subscribing to Higgsfield for video generation, image capability comes at no additional cost.

First-hand operational context: Rich has direct production experience with Higgsfield from the LYRA brand film project. All 8 shots were rendered via Higgsfield using Kling 3.0 Pro. The platform's capabilities, known workarounds, and credit system are documented from real usage rather than research alone.

Primary strength: photorealism, portraits, and cinematic imagery

Higgsfield's image models excel at photorealistic output — lifestyle photography, cinematic portraits, product-in-context shots, and brand spokesperson imagery. Where Ideogram is optimised for graphic design with text, Higgsfield is optimised for imagery that looks photographed rather than generated. The two platforms are genuinely complementary rather than competitive.

Strengths for LYRA agencies

- Nano Banana Pro — flagship image model producing 4K photorealistic output competitive with Midjourney v7 and FLUX Pro for lifestyle and portrait imagery.

- Cinema Studio Image 2.5 — cinematic portrait quality with exceptional character consistency. Ideal for brand spokesperson and influencer-style imagery.

- Reference Elements — save a character, environment, or prop as a reusable element and embed it in any generation via prompt. Essential for brand visual consistency across campaigns.

- Soul V2 — train a reusable identity model from 5–20 reference photos. Enables consistent digital twin imagery for brand ambassadors or agency spokespeople.

- MCP integration already live — lowest integration friction of any platform in Creative Studio. No new auth infrastructure needed.

- Dual-role subscription value — agencies on Higgsfield for Phase 2a video get image generation at no additional platform cost.

- Marketing Studio — DTC Ads (ms_image) for generating on-brand ad creative images from brand kit and product assets.

- Outpainting, background removal, and upscaling — post-processing tools available within the same subscription.

Weaknesses

- Text rendering is limited — Higgsfield's image models do not reliably render specific readable text in images. Ideogram handles this; Higgsfield should not be used for text-heavy graphics.

- Credit system complexity — different image models consume different credit amounts; Nano Banana Pro costs more credits than standard image models.

- MCP-only access for LYRA integration — Higgsfield's MCP is the integration path, not a conventional REST API. This is fine given the existing MCP stack but worth noting as a constraint.

- Pricing has restructured multiple times since 2025 — verify current credit costs per model before building.

- Image-specific pricing not prominently published — requires checking the Compare Plans section for per-model credit costs.

Higgsfield image models available (June 2026)

| Model | Strength | Best for | Credit cost |
| --- | --- | --- | --- |
| Nano Banana Pro | 4K photorealism, highest quality | Lifestyle, product, portrait | Higher (check plan) |
| Cinema Studio Image 2.5 | Cinematic portrait, character consistency | Brand spokesperson imagery | Medium |
| GPT Image 2 | Strong prompt following, versatile | General brand imagery | Medium |
| Seedream 4.5 / 5 lite | Fast, good quality, cost-efficient | Volume image generation | Lower |
| DTC Ads (ms_image) | Ad-specific creative from brand kit | Paid social image ad creative | Varies |

Pricing (June 2026 — annual billing)

| Plan | Monthly (annual) | Credits | Image generation note |
| --- | --- | --- | --- |
| Starter | $15/mo | 200/mo | ~100 Nano Banana Pro images or more on lower models |
| Plus | $34–49/mo | 1,000/mo | Covers both video and image generation under one subscription |
| Ultra | $84–129/mo | 3,000/mo | High-volume image + video production |
| Business | $49/seat | Shared pool | Agency team access |

Key value: agencies subscribing to Higgsfield for Phase 2a video generation receive all image models at no additional subscription cost. The dual-role value is a strong LYRA selling point.

LYRA integration rating

| Dimension | Score | Notes |
| --- | --- | --- |
| API / MCP availability | 5/5 ★★★★★ | MCP server already integrated in LYRA’s Claude stack — lowest integration friction of any platform |
| Text rendering | 2/5 ★★☆☆☆ | Not a strength — Ideogram handles text-heavy graphics instead |
| Output quality (photorealism) | 5/5 ★★★★★ | Nano Banana Pro competes with Midjourney and FLUX for photographic quality |
| Brand alignment fit | 5/5 ★★★★★ | Reference Elements + Soul V2 + brand kit = strong brand consistency tooling |
| Subscription value (dual-role) | 5/5 ★★★★★ | Phase 2a subscribers get image generation at no extra cost — unique advantage in the platform lineup |
| Operational experience | 5/5 ★★★★★ | Real production experience from LYRA brand film. Known capabilities and workarounds documented. |
| Overall fit for Phase 1 | 5/5 ★★★★★ | Co-primary — best platform for photorealism, portraits, and brand imagery. Complementary to Ideogram, not competing. |

### 3.2.3 FLUX (Black Forest Labs) — Secondary

Overview

FLUX is a family of state-of-the-art image generation models from Black Forest Labs, founded by former Stability AI researchers. FLUX.2 is the current flagship (2026). Recognised for exceptional photorealism and strong quality benchmarks. FLUX offers both free open-weight models and a commercial pay-as-you-go API with no subscription required.

With Higgsfield now serving as the primary photorealism platform, FLUX's role in Phase 1 is as a secondary option for users who want pure pay-as-you-go image API access without a Higgsfield subscription. It is the right choice when the user needs a lightweight, no-commitment integration for occasional photorealistic image generation.

Strengths for LYRA agencies

- Strong photorealism — FLUX 1.2 Pro leads open-weight photorealism benchmarks (Elo ~1,265).

- Pay-as-you-go API only — no subscription required. Predictable cost at $0.04–0.055/image.

- FLUX Kontext — image editing and in-painting via API.

- No unused credits lost — pure per-image pricing means no billing cycle waste.

- Clean commercial licence on API tier.

Weaknesses

- Text rendering is below Ideogram level — not the right choice for typography-heavy social graphics.

- No native brand palette or style reference tools — brand alignment relies entirely on prompt engineering.

- API-first only — no consumer interface; all interaction is programmatic.

- Largely duplicates Higgsfield's photorealism capability for users already on Higgsfield.

Pricing (June 2026)

| Model | Price per image | Notes |
| --- | --- | --- |
| FLUX.1 [schnell] | Free | Open-weight, commercial OK, fastest |
| FLUX1.1 [pro] | $0.04/image | API only, commercial |
| FLUX.1 [pro] | $0.055/image | API only, commercial |
| FLUX.2 [pro] | Megapixel-based (~$0.04–0.06) | Public beta June 2026 |

LYRA integration rating

| Dimension | Score | Notes |
| --- | --- | --- |
| API availability | 5/5 ★★★★★ | Purpose-built API, pay-as-you-go, well-documented |
| Text rendering | 3/5 ★★★☆☆ | Better than SD; weaker than Ideogram or DALL-E |
| Brand alignment fit | 3/5 ★★★☆☆ | No native palette or style tools; relies on prompt engineering |
| Output quality (photorealism) | 5/5 ★★★★★ | Benchmark leader for open-weight photorealism |
| Redundancy with Higgsfield | 2/5 ★★☆☆☆ | Largely duplicated by Higgsfield Nano Banana Pro for users already subscribed |
| Overall fit for Phase 1 | 4/5 ★★★★☆ | Secondary — valid option for users without a Higgsfield subscription who need pay-as-you-go photorealism |

### 3.2.4 Other platforms considered

| Platform | Price | Strengths | LYRA fit verdict |
| --- | --- | --- | --- |
| OpenAI GPT Image 1.5 | $0.04/image | Highest Elo score (1,264), strong prompt following, clean licence | Strong alternative. No dedicated brand tools. Worth adding in a later Phase 1 iteration as an optional model. |
| Google Imagen 4 | $0.02–0.06/img | Best value at Fast tier, Google infrastructure | Good budget option. Lower brand-specific tooling. Lower priority. |
| Midjourney v7 | $10–120/mo | Best artistic/illustration quality | API still in limited release as of June 2026. Restrictive commercial terms. Revisit when API is fully open. |
| OpenArt | $13–175/mo (credit-based) | Aggregates 100+ image/video models (Seedance, Veo, Sora, Kling, GPT Image, Nano Banana); built-in character consistency; hosted MCP server | Notable fit signal — see note below. Spans image + video in one subscription. Not yet evaluated hands-on. |

OpenArt — flagged for a closer look: Unlike every other platform evaluated in this section, OpenArt operates its own hosted, OAuth-authenticated MCP server (mcp.openart.ai/mcp — OAuth 2.0 with PKCE and Dynamic Client Registration) — the same integration pattern LYRA's own MCP gateway is built on. It aggregates 100+ image and video models behind one subscription and one connection, including several already named elsewhere in this document (Seedance, Veo, Sora, Kling, GPT Image), and adds its own tooling: character consistency across generations, a natural-language “Director” tool for multi-scene video, multi-angle shot variants, camera/motion control, and relighting. Commercial usage rights are included from the Plus tier ($27/mo) up; pricing is credit-based (Starter $13/mo for 4,000 credits through Wonder $175/mo for 106,000 credits). This is the strongest integration-fit signal of any platform evaluated besides Higgsfield, and — like Higgsfield — spans both Phase 1 (image) and Phase 2a (video) in a single subscription. Unlike Higgsfield, there is no first-hand production experience with OpenArt yet; recommend a proper hands-on evaluation in the next revision before considering anything beyond this platform's current placement in Section 3.2.4.

## 3.3 Phase 1 platform summary and recommendation

| Platform | Role | Best for | Key advantage |
| --- | --- | --- | --- |
| Ideogram | Co-primary | Text-heavy graphics, social tiles, ad creative with headlines | Category-leading text rendering. Custom colour palette maps directly to Brand AI. $15–20/mo. |
| Higgsfield | Co-primary | Photorealistic imagery, portraits, lifestyle shots, brand spokesperson | MCP already integrated. Dual-role subscription covers video + image. Reference Elements for brand consistency. Real production experience. |
| FLUX | Secondary | Photorealism for users without Higgsfield | Pay-as-you-go API. No subscription required. Valid fallback for non-Higgsfield users. |

Complementary positioning: Ideogram and Higgsfield are not competitors within Phase 1 — they address different image types. An agency producing social content will use Ideogram for quote cards and announcement graphics (where text accuracy is essential) and Higgsfield for lifestyle imagery and brand photos (where photorealism is essential). LYRA should present them as a pair, not as alternatives.

# 4. Phase 2a: AI Video Generation (Cinematic / Motion)

See Version 1.0 of this document for the full Phase 2a platform evaluations. The Phase 2a recommendation is unchanged:

- Primary: Higgsfield AI — MCP already integrated, Director Mode, 70+ camera presets, proven via LYRA brand film production, multi-model access (Kling 3.0, Sora 2, Veo 3.1, Seedance 2.0). Recommended Phase 2a launch platform.

- Secondary: Runway Pro — viable for agencies who already use Runway. Mandatory “Powered by Runway” attribution and documented reliability concerns make Higgsfield the stronger primary.

Phase 2a build note: Higgsfield's dual-role subscription means Phase 1 image users who upgrade to Phase 2a are already on the right platform with no additional subscription change required. A natural, low-friction upgrade path.

# 5. Phase 2b: AI UGC / Spokesperson Video

See Version 1.0 of this document for the full Phase 2b platform evaluations. The Phase 2b recommendation is unchanged:

- Primary: Arcads (Pro plan) — best actor realism, purpose-built for paid social, speech-to-speech, batch hook testing. API on custom Pro only — must negotiate before build. $110+/mo Starter with no free trial is the significant barrier.

- Secondary: HeyGen (Business plan) — strongest multilingual capability (175+ languages), Avatar IV/V photorealism, API on Business ($149/mo). Best for multilingual campaigns and polished brand spokesperson content.

- Future consideration: Creatify — compelling URL-to-video for e-commerce clients. Enterprise API pricing ($299+/mo) currently too high. Revisit when a lower-cost API tier opens.

# 6. Master Platform Comparison

## Phase 1 — Image Generation

| Platform | Role | Entry price | Text rendering | Photorealism | Brand fit | LYRA verdict |
| --- | --- | --- | --- | --- | --- | --- |
| Ideogram | Co-primary | $15/mo | ★★★★★ | ★★★ | ★★★★★ | Text-heavy graphics, social tiles, ad creative with headlines |
| Higgsfield | Co-primary | $15–49/mo | ★★ | ★★★★★ | ★★★★★ | Photorealism, portraits, lifestyle, brand imagery. Dual-role with Phase 2a video. |
| FLUX | Secondary | $0.04/img | ★★★ | ★★★★★ | ★★★ | Pay-as-you-go photorealism for non-Higgsfield users |
| GPT Image 1.5 | Future | $0.04/img | ★★★★ | ★★★★ | ★★★ | Add in Phase 1 v2 iteration |
| Midjourney v7 | Skip | $10/mo | ★★ | ★★★★★ | ★★★ | API not fully open. Restrictive licence. Revisit later. |

## Phase 2a — Cinematic Video

| Platform | Entry price | API / MCP | Quality | Brand fit | Integration | LYRA verdict |
| --- | --- | --- | --- | --- | --- | --- |
| Higgsfield | $15/mo | MCP ✓ | ★★★★★ | ★★★★ | Lowest | Primary — Phase 2a launch |
| Runway Pro | $28/mo | Yes* | ★★★★ | ★★★ | Medium | Secondary (*attribution req.) |

## Phase 2b — UGC / Spokesperson Video

| Platform | Entry price | API | Realism | Ad fit | Price/value | LYRA verdict |
| --- | --- | --- | --- | --- | --- | --- |
| Arcads | $110/mo | Pro only | ★★★★★ | ★★★★★ | ★★ | Primary (negotiate Pro API first) |
| HeyGen | $29/mo | Business | ★★★★★ | ★★★ | ★★★ | Secondary (multilingual) |
| Creatify | $19/mo | Enterprise | ★★★ | ★★★★ | ★★★★ | Future — API wall too high now |
| Synthesia | $18/mo | Enterprise | ★★★★ | ★★ | ★★★ | Skip — wrong use case |

## Higgsfield — Cross-phase subscription value summary

A key differentiator in the Creative Studio platform lineup is Higgsfield's role across multiple phases. This table illustrates the value a single Higgsfield subscription delivers across the Creative Studio roadmap:

| Creative Studio phase | Higgsfield capability used | Additional subscription needed? |
| --- | --- | --- |
| Phase 1 — Image (co-primary) | Nano Banana Pro, Cinema Studio Image 2.5, GPT Image 2, Seedream, DTC Ads | No — included in existing Higgsfield plan |
| Phase 2a — Video (primary) | Kling 3.0, Sora 2, Veo 3.1, Seedance 2.0, Director Mode, 70+ camera presets | No — same Higgsfield plan |
| Phase 2b — UGC (via Marketing Studio) | Marketing Studio video presets (UGC, Tutorial, Unboxing, Product Review) | No — included. Note: Arcads/HeyGen deliver higher realism for pure UGC talking-head ads. |

This cross-phase value makes Higgsfield the single highest-leverage platform recommendation in Creative Studio. One subscription handles image, video, and basic UGC generation across all three phases.

# 7. Build Specification

See Version 1.0 for full build specification. The following additions apply in v1.1 for Higgsfield image generation in Phase 1.

## 7.1 Higgsfield Phase 1 image integration (addition to v1.0)

Because Higgsfield's MCP integration is already live in the LYRA stack, adding image generation to Phase 1 via Higgsfield requires minimal additional infrastructure:

- No new API authentication: Higgsfield image generation uses the same MCP server and user credentials already established for Phase 2a video. User connects once; both image and video generation are available.

- Model selector: Creative Studio Image tab adds a Higgsfield model selector: Nano Banana Pro / Cinema Studio Image 2.5 / GPT Image 2 / Seedream. Defaults to Nano Banana Pro.

- Reference Elements integration: If the workspace has saved Reference Elements in Higgsfield, LYRA surfaces these in the Creative Studio prompt builder as injectable context (‹‹‹element_id››› syntax via MCP).

- Brand AI → Higgsfield prompt injection: Brand colours, tone attributes, and content themes are assembled into a Higgsfield-compatible prompt prefix. User can edit before generating.

- Ingestion: Same pipeline as all Creative Studio platforms — completed image fetched via MCP, uploaded to S3, stored as MediaAsset with AI topic tag.

## 7.2 Updated platform selector UI

The Creative Studio Image tab platform selector in Phase 1 now shows three options:

| Platform | Show when | Default model |
| --- | --- | --- |
| Ideogram | Ideogram API key connected in Settings | Ideogram 3.0 |
| Higgsfield | Higgsfield MCP connected (same as Phase 2a video) | Nano Banana Pro |
| FLUX | FLUX API key connected in Settings | FLUX1.1 [pro] |

A user with both Ideogram and Higgsfield connected sees two platform options. LYRA should display a brief description under each platform tile: Ideogram = "Best for graphics and text overlays" / Higgsfield = "Best for photography and portraits" / FLUX = "Pay-as-you-go photorealism."

# 8. Business Model

See Version 1.0 for full business model detail. The Higgsfield dual-role subscription value strengthens the Creative Studio add-on pitch:

| Phase | LYRA add-on price | User also needs | Est. total monthly |
| --- | --- | --- | --- |
| Phase 1 — Image (Ideogram only) | ~$19/mo | Ideogram Plus ($15/mo) | ~$34/mo |
| Phase 1 — Image (Higgsfield only) | ~$19/mo | Higgsfield Plus ($34–49/mo) | ~$53–68/mo |
| Phase 1 + 2a (both on Higgsfield) | ~$19 + $29/mo | Higgsfield Plus ($34–49/mo) — covers BOTH phases | ~$82–$97/mo — no extra platform cost for adding Phase 2a |
| Phase 1 + 2a + 2b (Higgsfield + Arcads) | ~$67/mo total add-on | Higgsfield Plus + Arcads Pro (custom) | ~$210+/mo full Creative Studio |

Key selling point: An agency who adds Phase 2a (video) to their Phase 1 (image) subscription gets both capabilities under a single Higgsfield plan. LYRA collects the add-on revenue; the user's platform cost does not increase. This is a strong upsell argument for moving agencies from Phase 1 to the full Creative Studio suite.

# 9. Risks & Mitigations

See Version 1.0 for full risk register. The following addition applies for Higgsfield image integration:

| Risk | Detail | Mitigation |
| --- | --- | --- |
| Higgsfield image model credit costs unpublished | Higgsfield does not prominently publish per-model credit costs for image generation. Users may be surprised by credit consumption on Nano Banana Pro vs. lower-cost models. | Surface estimated credit cost per generation in the Creative Studio UI before the user clicks Generate. Fetch current credit balance and remaining estimate via MCP before each job submission. |
| Text rendering expectation mismatch | Higgsfield image models do not reliably render specific text. Users who expect Ideogram-level text rendering from Higgsfield will be disappointed. | Clear platform description in the Creative Studio UI: "Higgsfield — Best for photography and portraits. For text overlays, use Ideogram." Prevent the wrong tool choice before it happens. |

# 10. Recommended Build Order

Updated for v1.1 — Higgsfield image generation in Phase 1 reduces the integration effort for that step because the MCP is already established.

| Step | Item | What it unlocks | Status |
| --- | --- | --- | --- |
| 0a | Stripe billing | Required for all paid add-ons | Waiting on bank setup |
| 0b | Media Library | Required for all Creative Studio asset storage | Wishlist — build first |
| 1a | Phase 1 — Ideogram | Image generation for text-heavy social graphics. Establishes Creative Studio UI shell and S3 ingestion pipeline. | Ready to build when prerequisites done |
| 1b | Phase 1 — Higgsfield image | Photorealistic image generation. MCP already live — minimal additional build on top of Step 1a. | Parallel with or immediately after 1a |
| 1c | Phase 1 — FLUX (optional) | Pay-as-you-go photorealism for non-Higgsfield users. Low priority if Higgsfield covers the use case. | After 1a + 1b, based on user demand |
| 2 | Phase 2a — Higgsfield video | Cinematic video. MCP already used in Phase 1b — same connection, new generation type. | After Phase 1 validated with users |
| 3a | Phase 2b — Arcads | UGC spokesperson. Negotiate Pro API agreement before committing. | Negotiate API access first |
| 3b | Phase 2b — HeyGen | Multilingual spokesperson video. API on Business ($149/mo). | Parallel with 3a or as fallback |

# 11. Open Questions

Open questions from Version 1.0 remain. The following additions apply for v1.1:

### Higgsfield image generation — Phase 1 additions

- Should Higgsfield image and Higgsfield video share a single connection in LYRA Settings, or be managed as separate connections? Single connection is simpler; separate connections allow independent disconnection.

- Should the Creative Studio Image tab surface Higgsfield Reference Elements saved by the user, allowing them to inject a previously saved character or environment into a new image generation? This would require a reference element browser in the prompt builder UI.

- Is Soul V2 (trained identity model) a Phase 1 feature, or does the 10-minute training time and 5–20 photo upload flow belong in a later iteration? Recommendation: defer Soul V2 to Phase 1 v2.

### Platforms monitored, not integrated

- Google Pomelli (Google Labs / DeepMind) — its “Business DNA” concept (colours, tone, fonts extracted from a website) overlaps with LYRA's existing Brand AI, so it adds no new capability on that front. Free public beta since Oct 2025, no committed post-beta pricing. No public API as of Jul 2026 — Creative Studio's launcher + ingestion model requires an API/MCP to pull generated assets into the Media Library, so there is currently no integration path. Revisit if Google ships an API.

LYRA Creative Studio — Feature Scope Document

Version 1.2  —  August 2026  —  lyraonline.ai

v1.1 change: Higgsfield AI added as co-primary Phase 1 image platform alongside Ideogram. FLUX repositioned as secondary.

v1.2 change: OpenArt added to section 3.2.4 (platforms considered but not yet integrated) — notable for operating its own hosted MCP server, the same OAuth 2.0/PKCE/Dynamic Client Registration pattern LYRA’s own MCP gateway uses. Not yet evaluated hands-on; recommend a proper look in the next revision.

All platform pricing subject to change. Verify against official documentation before development begins.