LYRA

Implementation Plan

Version: 1.1   |   Date: 13 May 2026   |   Status: Draft for Review

# Project Goal

Build LYRA — a premium AI-powered social media intelligence SaaS platform that schedules content, generates brand-specific AI captions, and uniquely responds to comments and reviews autonomously across all major social platforms, and manages SEO — generating AI content, tracking keyword performance, and surfacing on-page recommendations — all from a single workspace.

# Architecture Overview

Multi-tenant Next.js SaaS with per-client workspace isolation, a Brand Intelligence Engine powered by the Anthropic Claude API, real-time social platform API integrations via webhooks and polling, and a configurable AI response autonomy layer with agency-level guardrails.

# Technology Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 15 (App Router) + TypeScript | Server/client rendering, routing, API routes |
| UI Components | shadcn/ui + Tailwind CSS | Accessible component primitives + utility styling |
| Animation | Framer Motion | Page transitions, micro-interactions, sidebar collapse |
| Icons | Lucide React (ONLY) | Consistent icon set — no emoji, no mixing sets |
| Charts | Recharts | Analytics dashboards and engagement visualisations |
| Rich Text | Tiptap | Post composition editor |
| Drag & Drop | @dnd-kit | Content calendar drag-to-reschedule |
| Database ORM | Prisma + PostgreSQL | Multi-tenant data model with workspace isolation |
| AI Engine | Anthropic Claude API | Caption generation, brand profiling, comment responses |
| Job Queue | BullMQ + Redis | Scheduled post publishing, comment monitoring workers |
| Authentication | Auth0 | Multi-role auth, OAuth social connections |
| Payments | Stripe | Subscription billing and tier management |
| File Storage | AWS S3 | Brand guidelines, media assets |
| Deployment | Vercel + Railway | App hosting + background worker hosting |
| Web Scraping | Cheerio + Fetch | Brand intelligence website crawler |

# Design System — Non-Negotiable Standards

Every screen built for LYRA must embody the ultra-premium, near-black/platinum aesthetic. These are enforced standards, not suggestions.

## Colour Tokens

| Token | Value | Usage |
| --- | --- | --- |
| background-primary | #080808 | Main app background — ALL authenticated pages |
| background-secondary | #0f0f0f | Card and panel backgrounds |
| background-tertiary | #141414 | Elevated surfaces, dropdowns |
| background-hover | #1a1a1a | Hover states on interactive elements |
| background-border | #222222 | All card and panel borders |
| text-primary | #e2e2e2 | Platinum — all primary UI text |
| text-secondary | #888888 | Secondary labels, metadata |
| text-tertiary | #555555 | Muted, disabled, placeholder text |
| accent-platinum | #d8d8d8 | Primary accent, active states, CTA buttons |
| status-success | #4ade80 | Success states (desaturated green) |
| status-error | #f87171 | Error states |
| status-warning | #fbbf24 | Warning states |

## Typography

| Family | Usage | Weights |
| --- | --- | --- |
| DM Sans | ALL UI text — labels, buttons, body, navigation | 300, 400, 500 |
| Instrument Serif | Display headings ONLY — page titles, marketing moments | 400 |
| Geist Mono | All data values — counts, IDs, metrics, code | 400 |

## Animation Standards

- All transitions: 150–300ms duration, cubic-bezier(0.16, 1, 0.3, 1) easing

- Page entry: 200ms fade + 8px translate-Y (slideUp keyframe)

- Modal/sheet open: 200ms scale (0.96 → 1) + fade (scaleIn keyframe)

- Sidebar collapse: 250ms width animation via Framer Motion

- Skeleton loaders on ALL data-dependent content — not spinners

- Always respect prefers-reduced-motion

## UI Component Library — Install Commands

Run these commands at project initialisation before writing any UI code:

npx shadcn@latest init

npx shadcn@latest add button card dialog dropdown-menu form input label

npx shadcn@latest add select textarea table tabs badge avatar separator

npx shadcn@latest add popover command tooltip sheet calendar progress

npx shadcn@latest add alert-dialog scroll-area skeleton navigation-menu

npx shadcn@latest add breadcrumb switch checkbox radio-group slider toggle

npm install framer-motion lucide-react recharts date-fns

npm install @tiptap/react @tiptap/starter-kit @tiptap/extension-placeholder

npm install @dnd-kit/core @dnd-kit/sortable @dnd-kit/utilities

npm install react-dropzone sonner sharp

## Pre-Delivery UI Checklist

Every UI task must pass this checklist before the PR is merged:

### Visual Quality

- No emoji used as icons — Lucide icons only

- All colours use Tailwind design tokens — no hardcoded hex values in components

- Near-black (#080808) background on all authenticated pages

- Platinum/silver text hierarchy applied correctly

- Border radius consistent — use token values only

- Subtle borders (#222) on all cards/panels

### Typography

- DM Sans for all UI text — no system fonts, no Inter, no Arial

- Instrument Serif for display headings only

- Geist Mono for all data values and metrics

- No font sizes below 12px anywhere

### Interaction & Accessibility

- All clickable elements have cursor-pointer

- Loading states on all async operations (skeleton loaders preferred)

- Button disabled + spinner during async submissions

- Focus rings visible on keyboard navigation (2px platinum outline)

- Touch targets minimum 44x44px

- ARIA labels on all icon-only buttons

- Contrast ratio 4.5:1 minimum for all body text

- Error messages appear adjacent to field, not only at page top

# Project File Structure

| Directory / File | Purpose |
| --- | --- |
| app/(auth)/ | Auth routes — login, signup, guided client onboarding flow |
| app/(dashboard)/ | All authenticated app pages — dashboard shell |
| app/(dashboard)/workspace/[workspaceId]/ | Per-client workspace pages |
| app/(dashboard)/workspace/[workspaceId]/calendar/ | Content calendar view |
| app/(dashboard)/workspace/[workspaceId]/compose/ | Post composer |
| app/(dashboard)/workspace/[workspaceId]/inbox/ | AI comment response inbox |
| app/(dashboard)/workspace/[workspaceId]/brand/ | Brand intelligence profile |
| app/(dashboard)/workspace/[workspaceId]/analytics/ | Performance dashboard |
| app/(dashboard)/agency/clients/ | Client workspace management (agency) |
| app/api/workspaces/ | Workspace CRUD API routes |
| app/api/posts/ | Post management API routes |
| app/api/brand-intelligence/ | Brand profile build and refresh endpoints |
| app/api/ai/generate/ | AI caption generation endpoint |
| app/api/ai/respond/ | AI comment response generation endpoint |
| app/api/social/connect/ | Social platform OAuth initiation |
| app/api/social/callback/ | Social platform OAuth callbacks |
| app/api/webhooks/ | Incoming webhooks from social platforms |
| app/api/stripe/ | Stripe billing webhooks and checkout sessions |
| app/api/onboarding/ | Guided client onboarding token management |
| components/ui/ | shadcn/ui components — DO NOT edit directly |
| components/lyra/app-shell/ | Sidebar, header, workspace switcher |
| components/lyra/composer/ | Post composer, platform selector, media uploader |
| components/lyra/calendar/ | Content calendar grid and post cards |
| components/lyra/inbox/ | Comment response inbox and composer |
| components/lyra/brand/ | Brand intelligence profile display |
| components/lyra/analytics/ | Charts and performance dashboards |
| lib/design-tokens.ts | Design system tokens (colours, spacing, typography) |
| lib/auth.ts | Auth0 helpers — getCurrentUser, requireAuth |
| lib/prisma.ts | Prisma client singleton |
| lib/anthropic.ts | Anthropic Claude API client |
| lib/redis.ts | Redis client for BullMQ |
| lib/stripe.ts | Stripe client and plan configuration |
| lib/encrypt.ts | AES-256-GCM encryption for social tokens |
| services/brand-intelligence/ | Website scraper, social analyzer, profile builder |
| services/ai/ | Caption generator, response generator, prompt builder |
| services/social/ | Platform-specific API clients (Facebook, Instagram, etc.) |
| services/scheduler/ | BullMQ queue definitions |
| workers/ | Background workers — post publisher, comment monitor, AI responder |
| prisma/schema.prisma | Full database schema |
| CLAUDE.md | Claude Code project intelligence configuration |

# Development Phases

## Phase 1 — Foundation (Months 1–4)

Core platform infrastructure, authentication, workspace management, social connections, post scheduling, and basic publishing. No AI features yet — platform must be functional as a basic scheduler first.

| Task | What Gets Built | Key Technologies |
| --- | --- | --- |
| 1 | Project setup, design system, all dependencies installed, Tailwind tokens, global CSS | Next.js, shadcn/ui, Tailwind, Framer Motion |
| 2 | Database schema, Prisma setup, Auth0 multi-role authentication, route protection middleware | Prisma, PostgreSQL, Auth0 |
| 3 | App shell — sidebar with collapse, header, workspace switcher, dashboard layout | Next.js layout, Framer Motion, shadcn/ui |
| 4 | Workspace CRUD API, client workspace management UI, agency client list | Next.js API routes, Prisma |
| 5 | Social OAuth flows for all 6 platforms, token encryption, callback handlers | OAuth, AES-256-GCM, Platform APIs |
| 6 | Post composer with Tiptap editor, platform selector, media uploader, scheduling | Tiptap, shadcn/ui, date-fns |
| 7 | Content calendar monthly grid, post preview cards, drag-to-reschedule | @dnd-kit, Recharts |

## Phase 2 — Intelligence (Months 5–8)

The Brand Intelligence Engine, AI content generation, AI comment response system, client approval workflows, and analytics dashboard. This is LYRA's core competitive differentiation.

| Task | What Gets Built | Key Technologies |
| --- | --- | --- |
| 8 | Brand Intelligence Engine — website scraper, social feed analyzer, document parser, Claude brand profiler | Cheerio, Anthropic Claude API, AWS S3 |
| 9 | AI caption generation from brand profile — prompt builder, generation service, API endpoint | Anthropic Claude API |
| 10 | AI comment response engine — guardrails checker, escalation routing, response inbox UI, three autonomy modes | Anthropic Claude API, BullMQ |
| 11 | Guided client onboarding — token generation, secure onboarding link, social connect flow | Next.js, Prisma |
| 12 | Client approval workflow — draft posts for review, approve/reject, client portal access | Prisma, Next.js |
| 13 | Stripe billing — checkout, subscription management, plan gating, webhook handler | Stripe |
| 14 | Analytics dashboard Phase 1 — post metrics, engagement charts, platform breakdown | Recharts, Platform APIs |

## Phase 2 — SEO Management (Months 7–8)

Google Search Console integration, AI-powered SEO content generation, keyword workspace management, and on-page optimisation recommendations — enabling LYRA users to manage organic search alongside social from a single platform.

Task	What Gets Built	Key Technologies

15

Google Search Console connection — OAuth 2.0 auth, property selector, fetch top queries, page performance data (clicks, impressions, CTR, position)

Google Search Console API, Auth0 additional OAuth scopes

16

Keyword cluster workspace — group target keywords by topic cluster, assign to pages/posts, track ranking trends over time, surface keyword gaps

Prisma (KeywordCluster, SeoPage models), Recharts

17

AI SEO content generation — one-click Claude-powered generation of meta titles, meta descriptions, H1 headings, and intro paragraphs, grounded in brand voice from the brand intelligence profile

Anthropic Claude API, BrandProfile context

18

On-page SEO recommendations — URL-by-URL scoring (title length, meta length, keyword presence, heading structure), fix-it checklist, one-click AI rewrite for each recommendation

Cheerio (page scrape), Anthropic Claude API, Recharts score gauge

## Phase 3 — SEO Intelligence (Months 11–12)

Advanced SEO automation: content gap analysis, AI-powered content refresh engine, a unified social and SEO content calendar, and an SEO analytics dashboard — turning LYRA into the central hub for both reach and discovery.

Task	What Gets Built	Key Technologies

19

Content gap analysis — compare a workspace's existing content against GSC data and competitor URLs to surface unranked topic opportunities; prioritised by search volume and brand relevance

Google Search Console API, Cheerio (competitor scrape), Anthropic Claude API

20

SEO content refresh engine — AI identifies underperforming pages (declining rankings, low CTR), generates updated meta data and body copy suggestions, queues rewrites for user approval

Anthropic Claude API, BullMQ (seo-refresh queue), Google Search Console API

21

Unified social + SEO content calendar — single calendar view showing scheduled social posts AND SEO content tasks; colour-coded by type, drag-to-reschedule for both, content type filter toggle

@dnd-kit, Prisma (Post + SeoContent join query), Recharts

22

SEO analytics dashboard — organic traffic trend chart, keyword ranking history, top 10 queries by clicks, page performance table, CTR improvement tracker, AI-generated weekly summary

Google Search Console API, Recharts, Anthropic Claude API

## Phase 3 — Autonomy & Scale (Months 9–12)

Full production worker infrastructure, autonomous AI response posting, advanced analytics with AI insights, additional platform integrations, and performance hardening.

| Task | What Gets Built | Key Technologies |
| --- | --- | --- |
| 15 | BullMQ workers — post publisher, comment monitor, AI responder, brand sync (separate Railway deployment) | BullMQ, Redis, Platform APIs |
| 16 | Full autonomous AI response posting — auto-post mode, human-in-loop mode, escalation routing | BullMQ, Anthropic Claude API |
| 17 | Phase 2 social platforms — YouTube, Pinterest, Threads, Bluesky | Platform APIs |
| 18 | Advanced analytics — AI-generated insights, posting time recommendations, content type performance | Anthropic Claude API, Recharts |
| 19 | Exportable PDF reports per client workspace | Puppeteer or @react-pdf/renderer |
| 20 | Production deployment — Vercel config, CI/CD, CLAUDE.md, performance testing | Vercel, GitHub Actions |

# Claude Code Configuration (CLAUDE.md)

Create this file at the project root. Claude Code reads it automatically at the start of every session, giving it full context about the project, design standards, and architectural decisions.

Key sections to include in CLAUDE.md:

- Project overview — what LYRA is and who it serves

- Complete tech stack with exact package names and versions

- Design system rules — colour tokens, font rules, animation standards (copy from Design System section above)

- File structure — which directory handles what responsibility

- Database patterns — always use Prisma singleton, workspace access verification pattern

- Auth patterns — requireAuth() for server, useUser() for client

- AI usage — always use claude-sonnet-4-20250514, token encryption rules

- Common commands — npx prisma studio, npm run dev, npm test

This ensures Claude Code builds consistently across every session, never deviating from the design system or architectural patterns.

# Database Schema Summary

| Model | Key Fields | Purpose |
| --- | --- | --- |
| User | auth0Id, email, role, agencyId | Platform users — all types |
| Agency | name, plan, maxWorkspaces, maxAutonomy | Agency accounts with tier ceiling |
| Workspace | name, agencyId, clientAccessLevel, aiResponseMode | Per-client workspace (isolated) |
| WorkspaceAccess | userId, workspaceId, role | Role-based workspace permissions |
| SocialAccount | platform, accessToken (encrypted), webhookId | Connected social profiles |
| Post | content, status, scheduledAt, platformPostId | Scheduled/published posts |
| PostApproval | postId, status, reviewerId | Client approval workflow |
| Comment | content, sentiment, status, aiDraftResponse | Incoming social comments |
| CommentResponse | content, aiGenerated, publishedAt | AI-generated responses |
| BrandProfile | voiceSummary, toneAttributes, contentThemes, audienceProfile | Brand intelligence data |
| Guardrail | type, value | Agency AI safety guardrails |
| PostMetrics | likes, comments, shares, reach, impressions | Performance metrics per post |
| OnboardingToken | token, expiresAt, completedAt | Secure client onboarding links |

# Environment Variables

| Variable | Service | Notes |
| --- | --- | --- |
| DATABASE_URL | PostgreSQL | Connection string |
| AUTH0_SECRET | Auth0 | Session secret (32+ chars) |
| AUTH0_BASE_URL | Auth0 | App URL (e.g. https://lyraonline.ai) |
| AUTH0_ISSUER_BASE_URL | Auth0 | Tenant URL |
| AUTH0_CLIENT_ID | Auth0 |  |
| AUTH0_CLIENT_SECRET | Auth0 |  |
| ANTHROPIC_API_KEY | Claude API | sk-ant-... |
| STRIPE_SECRET_KEY | Stripe | sk_live_... (sk_test_... for dev) |
| STRIPE_WEBHOOK_SECRET | Stripe | whsec_... |
| STRIPE_STARTER_PRICE_ID | Stripe | Price ID for Starter tier |
| STRIPE_PRO_PRICE_ID | Stripe | Price ID for Pro tier |
| STRIPE_AGENCY_PRICE_ID | Stripe | Price ID for Agency tier |
| AWS_REGION | AWS S3 | e.g. ap-southeast-2 |
| AWS_ACCESS_KEY_ID | AWS S3 |  |
| AWS_SECRET_ACCESS_KEY | AWS S3 |  |
| S3_BUCKET_NAME | AWS S3 | e.g. lyra-assets |
| REDIS_URL | Redis/BullMQ | redis://... |
| FACEBOOK_APP_ID | Facebook API |  |
| FACEBOOK_APP_SECRET | Facebook API |  |
| GOOGLE_CLIENT_ID | Google API | For Business Profile |
| GOOGLE_CLIENT_SECRET | Google API |  |
| LINKEDIN_CLIENT_ID | LinkedIn API |  |
| LINKEDIN_CLIENT_SECRET | LinkedIn API |  |
| ENCRYPTION_KEY | Custom | 32-byte hex key for token encryption GOOGLE_SEARCH_CONSOLE_CLIENT_ID Google Search Console API OAuth 2.0 client ID for GSC property access GOOGLE_SEARCH_CONSOLE_CLIENT_SECRET Google Search Console API OAuth 2.0 client secret GOOGLE_SEARCH_CONSOLE_REDIRECT_URI Google Search Console API https://[domain]/api/social/callback/google-search-console |

# Year 1 Success Metrics

| Metric | Target | Measurement |
| --- | --- | --- |
| Paying subscribers | 500+ | Stripe dashboard — all tiers combined |
| Agency tier revenue share | 40%+ | Revenue by plan — Stripe analytics |
| AI response feature adoption | 60%+ of Pro/Agency workspaces | Autonomy mode !== OFF |
| Net Promoter Score (NPS) | 50+ | In-app survey post 30-day mark |
| Monthly churn rate | < 5% | Stripe subscription cancellations |
| Average posts per workspace/month | 20+ | Post table query by status=PUBLISHED SEO pages tracked per workspace 10+ per Pro/Agency workspace SeoPage table — active records per workspace AI SEO content tasks completed per month 50+ across all workspaces SeoContent table — aiGenerated=true, created this month Average SEO score improvement after 90 days +15 points or more SeoPage.seoScore delta — day 1 vs day 90 per workspace |

LYRA Implementation Plan v1.1 — May 2026. This document is the authoritative implementation reference. All developers, designers, and Claude Code sessions should treat this as ground truth. — May 2026. This document is the authoritative implementation reference. All developers, designers, and Claude Code sessions should treat this as ground truth.

KeywordCluster

workspaceId, name, keywords[], targetUrl, avgPosition, totalClicks

Groups of related keywords assigned to a target page — tracks ranking performance per cluster

SeoPage

workspaceId, url, title, metaDescription, h1, seoScore, lastAnalysedAt

Represents a tracked URL — stores current on-page metadata and AI-calculated health score

SeoContent

seoPageId, type (META_TITLE | META_DESC | H1 | INTRO | BODY_SECTION), content, aiGenerated, approvedAt

AI-generated or human-edited SEO copy per page — versioned so previous versions are retained

SearchConsoleData

workspaceId, date, query, page, clicks, impressions, ctr, position

Daily GSC data snapshots per query/page combination — powers ranking history charts and gap analysis

├── seo/page.tsx                   ← SEO dashboard + keyword workspace